## Slide 1
Project Management
Buffalo State Data Science and Analytics
Common Project Roles

## Slide 2: Common Project Roles
Project Sponsor
Project Owner
Project Manager
Team Member
Sponsor
Owner
Manager
Team Members

## Slide 3: Common Project Roles
Project Sponsor
Project Owner
Project Manager
Team Member
Sponsor
Owner
Manager
Team Members

## Slide 4
Who is the Project Sponsor?
The project sponsor is an individual or a group that sanctions a project.
All deliverables are confirmed and accepted by the sponsor.
Main funding is generally signed off by the project sponsor.

## Slide 5
What are the Duties of the Project Sponsor?
The project sponsor will:
Develop the initial project scope.
Negotiate the project funding, timing, and quality.
Review changes to the project.
Evaluate and approve the final project outcomes.

## Slide 6
What is the Project Sponsor Responsible for?
Providing the business case (reason for initiating a project).
Being available to the project team.

## Slide 7
The project sponsor is accountable for effectively communicating their vision.
They are also accountable for the the ethical ramifications of the project.
What is the Project Sponsor Accountable for?

## Slide 8
The project sponsor should be consulted about key decisions or changes to the project (scope, time, cost).
What should the Project Sponsor be Consulted Regarding?

## Slide 9
The project sponsor should be informed about the overall progress of the project throughout its duration, not all the details.
What should the Project Sponsor be Informed About?

## Slide 10
KPIs are tracked regularly.
Initiation
Planning
Execution
Project sponsor provides the Business Case
The project sponsor is not involved
The project sponsor is kept informed
When is the Project Sponsor Involved?

## Slide 11
The project sponsor should work directly with the project owner. The project sponsor will share their idea for the project and are typically also responsible for securing funding.
Who does the Project Sponsor work with?
Notes: In context of the project as a whole
who they are involved with

## Slide 12
An Example:
Project LaCEM
Joaquin Carbonara is the project sponsor. He proposed the use of adding project management to the professional labs.
Sponsor
Owner
Manager
Team Members

## Slide 13: Common Project Roles
Project Sponsor
Project Owner
Project Manager
Team Member
Sponsor
Owner
Manager
Team Members

## Slide 14
Who is the Project Owner?
The project owner is the person who will communicate the project vision to the project manager and team members.

## Slide 15
Why it the Project Owner Important?
The role of the project owner is important because they are responsible for the overall vision and make sure that the project continues in the right direction.

## Slide 16
What are the Duties of the Project Owner?
The project owner will:
Limit scope and manage expectations
Clearly communicating the project goals
Determine what can be completed, how much it is going to cost, and what time frame it will take
Make sure the team has the resources it needs to be successful

## Slide 17
The project owner is responsible for determining the feasibility of the product aka can this project be completed the way the sponsor wants, in their timeframe, and for their price.
The project owner is also responsible for making adjustments throughout the life of the product.
What is the Project Owner Responsible for?

## Slide 18
The project owner is accountable for the outcome of the project and making sure that it is completed on time, on budget and at the correct level of quality.
What is the Project Owner Accountable for?

## Slide 19
The project owner should be informed about the progress of the project throughout its duration.
What should the Project Owner be Informed About?

## Slide 20
KPIs are tracked regularly.
Initiation
Planning
Execution
Project owner initiates the project
The project owner is kept informed
The project owner is kept informed
When is the Project Owner Involved?

## Slide 21
Who does Project Owner work with?
The project owner will work with the project sponsor to understand the project and create an agreement of what will be completed, by when, for what cost.
The project owner will also work with the project manager to communicate the vision of the project.
Notes: In context of the project as a whole
who they are involved with

## Slide 22
An Example:
Project LaCEM
A.H. Fernando is the project owner he explained the vision of the project to the project manager and make sure that the project stayed on track.
Sponsor
Owner
Manager
Team Members

## Slide 23: Common Project Roles
Project Sponsor
Project Owner
Project Manager
Team Member
Sponsor
Owner
Manager
Team Members

## Slide 24
Who is the Project Manager?
The project manager is the person who plans an executes the project.

## Slide 25
Why it the Project Manager Important?
The role of the project manager is important because they lead the project and make sure that everything that needs to be completed is assigned to a team members and is finished.

## Slide 26
What are the Duties of the Project Manager?
The project manager will:
Recruit the team members
Assign tasks
Organize meetings and regularly communicate with team
Record progress on project

## Slide 27
What is the Project Manager Responsible for?
The project manager is responsible for creating a plan of how the project is going to be completed, who is going to be completing each task and when they will be completed by. The project manager also assesses the progress and performance of the project and its team.

## Slide 28
The project manager is accountable for making sure that tasks are completed by the assigned person at the right time and for the correct cost.
What is the Project Manager Accountable for?

## Slide 29
The project manager should be consulted regarding the business case (reason for initiating a project) as they will know if they can create a team who will be able to complete the work.
What should the Project Manager be Consulted Regarding?

## Slide 30
The project manager should be informed about the progress of the team members.
What should the Project Manager be Informed about?

## Slide 31
KPIs are tracked regularly.
Initiation
Planning
Execution
Project manager is consulted
The project manager makes the Project Charter and
The project owner updates the sprint burndown chart and the WBS
When is the Project Manager Involved?

## Slide 32
Who does Project Manager work with?
The project manager will work with the project owner to understand the vision of the project so that they can create a plan to execute this vision.
The project manager will also work with the team members consulting them for their expert advice when needed and assigned them tasks.
Notes: In context of the project as a whole
who they are involved with

## Slide 33
An Example:
Project LaCEM
Heather Campbell is the project manager. She assigns tasks to the team members and is updated on their progress. She was responsible for writing the project charter, creating the WBS and monitoring progress through out the project.
Sponsor
Owner
Manager
Team Members

## Slide 34: Common Project Roles
Project Sponsor
Project Owner
Project Manager
Team Member
Sponsor
Owner
Manager
Team Members

## Slide 35
Who are the Team Members?
The team members are the people who work on the project.

## Slide 36
Why are the Team Members Important?
The role of the team members are important because the project is highly dependent on them completing their assigned tasks and providing input.

## Slide 37
What are the Duties of the Team Members?
The team members will:
Complete tasks as assigned
Provide expertise
Team members may be internal or external to the company.

## Slide 38
The team members are responsible for completing the tasks assigned to them by the project manager.
What are the Team Members Responsible for?

## Slide 39
The team members are consulted about different topics depending on their expertise. They may be consulted about timelines, feasibility, availability, or an area they are an expert in.
What should the Team Members be Consulted Regarding?

## Slide 40
The team members should be informed about their individual responsibilities and when they need to be completed by.
They should also be informed of any suggested improvements once the project is completed.
What should the Team Members be Informed About?

## Slide 41
KPIs are tracked regularly.
Initiation
Planning
Execution
The team members are informed
The team members are infomed
The team members complete tasks
When is the Team Members Involved?

## Slide 42
Who do the Team Members work with?
The team members will work with the project manager they will provide expert advice to the project manager when needed and will complete tasks assigned by the project manager.
Notes: In context of the project as a whole
who they are involved with

## Slide 43
An Example:
Project LaCEM
Joaquin Carbonara, A.H. Fernando, Heather Campbell and Tiffany Fuzak are the team members.
They all complete tasks as assigned to them by the project manager that are related to the project. For example, each team member was assigned a PowerPoint to make about a project management topic (ex. WBS). A.H. was consulted for his expertise in project management throughout the project.
Sponsor
Owner
Manager
Team Members

## Slide 44: Project Roles- Quick Definitions
Project Sponsor
  Initiator (and typically funder) of the project
Project Owner
  Communications project vision
Project Manager
  Organized the details of how the project will be completed
Team Member
  Work on tasks related to the project
  Provides expertise
Sponsor
Owner
Manager
Team Members

## Slide 45: Example of Project Roles
Project Sponsor – Joaquin Carbonara
Project Owner – A.H. Fernando
Project Manager – Heather Campbell
Team Member – Joaquin Carbonara, A.H. Fernando, Heather Campbell, Tiffany Fuzak
Typically, the sponsor, owner, and manager, would team members would not also be team members, this is a unique situation.
Sponsor
Owner
Manager
Team Members

## Slide 46
Resources
Project Sponsor
  https://www.youtube.com/watch?v=nPPVPcvIQQc
  https://www.pmi.org/learning/library/importance-of-project-sponsorship-9946
Project Owner
  https://www.youtube.com/watch?v=502ILHjX9EE
  https://www.atlassian.com/blog/productivity/guide-to-project-ownership-without-micromanaging
  https://www.knowledgehut.com/blog/agile/project-manager-vs-product-owner
Project Manager
  https://www.youtube.com/watch?v=Vkd7JGl0-90
  https://www.knowledgehut.com/blog/agile/project-manager-vs-product-owner
  https://hbr.org/2016/11/five-critical-roles-in-project-management
Team Member
  https://www.youtube.com/watch?v=Vkd7JGl0-90